# Introduction

The City of Palo Alto is seeking an experienced Consultant Team to prepare a Feasibility Study for the implementation of the Midtown East-West Bike/Pedestrian Route project. Upon successful completion of the Feasibility Study, the City will then proceed to complete an Environmental Analysis/Assessment to determine the appropriate Environmental Documentation based on the selected alternative, and then the development of Plans, Specifications & Engineer’s Estimate’s for Phase 1 of the project, with the same Consultant.

The City received a $1.5M grant from the County of Santa Clara – Alternative Mitigation Program for the Midtown East-West Bike/Pedestrian Route in November 2012. The project budget includes an additional City local match of

$500,000 for a total project budget of $2M. The project includes the following elements:

- Feasibility Study to determine the community-preferred alignment of a new off-road or on-road route along the banks of Matadero Creek, parallel routes, or alternative east-west routes between Alma Street and Highway 101. The Feasibility Study will also include identification of the appropriate Across Barrier Connection solutions required to extend the route to the west side of Alma Street and east side of Highway 101.

- Environmental Analysis/Assessment for the community-preferred alignment from the Midtown East-West Bike/Pedestrian Route Feasibility Study.

- Development of Plans, Specifications & Engineer’s Estimate’s for the Midtown East-West Bike/Pedestrian Route – Phase 1, between Waverley Street and Greer Road.

- Construction On-Call Support to assist the City in responding to questions during the bidding stage of the project and for assistance with responding to Requests for Information (RFIs), review of contractor submittals, review of contract change orders, and preparation of record drawings during construction of the project.

The following additional resources are available online to assist Consultant Teams in the development of project proposals:

Stanford-Palo Alto Trail Program Grant Proposal:

http://www.cityofpaloalto.org/civicax/filebank/documents/31032

City of Palo Alto Bicycle & Pedestrian Transportation Plan 2012:

http://www.cityofpaloalto.org/bike

The preferred Consultant Team will demonstrate extensive experience in working with the Santa Clara Valley Water District and the State of California – Department of Transportation (Caltrans) in completing similar bike/pedestrian routes along creeks, parallel routes, and streets and underneath or alongside Caltrans facilities.

# Scope of Work

Each proposal shall include a detailed schedule and cost estimate for each of the four project stages. A contract limited to the completion of the Feasibility Study will be awarded upon completion of the Request for Proposals process.  Upon the successful completion of the Feasibility Study, an Authorization to Proceed for each subsequent project stage will be issued to the Consultant. An acceptable finding of the Feasibility Study is that none of the proposed alternatives is feasible.  If the Feasibility Study finds the project to be infeasible due to constructability, excessive safety concerns, excessive costs, insufficient benefits, lack of realistic feasibility to fund and construct the Alma and Highway 101 Across Barrier Connections, other concerns by the Consultant,  or community-consensus concerns by the Consultant, the County of Santa Clara, the Santa Clara Valley Water District (SCVWD) or the City of Palo Alto – City Council, the project will be terminated at the completion of the Feasibility Study stage.

Stage 1 - Feasibility Study

The objective of the Feasibility Study is to identify an east-west bike/pedestrian route that is safe, supported by the community, fiscally responsible, and for which the benefits outweigh the costs.

The Feasibility Study shall include the identification of various alignment alternatives for the Midtown East-West Bike/Pedestrian Route for the consideration of the Palo Alto community. The Feasibility Study should consider east-west alignment alternatives in the area between Embarcadero and Charleston Roads.  The Consultant shall be responsible for identifying at least five potential alignment alternatives with input from an initial community outreach meeting, City staff, staff from the Santa Clara Valley Water District, and both the Parks & Recreation and Planning & Transportation Commissions via commission study sessions.  The potential alignment alternatives will include Alternatives 1, 2 and 3 listed below and may include the other alternatives listed below:

- Alternative 1:  The banks of Matadero Creek and parallel routes

- Alternative 2:  Alma, Bryant Street Bike Boulevard  and El Carmelo Elementary School   (   El Dorado   (   Cowper   (   Hoover Park Path   (   Sutter   (   Clara   (   (1) south on Louis to Seale Park and Palo Verde Elementary School, (2) north on Louis to Ohlone Elementary School and Oregon Avenue/Oregon 101 Overpass, and (3) east on Colorado to Greer Park and potential Matadero Creek 101 Underpass, and further south to potential Sterling Canal Trail, Adobe Creek Underpass and future Adobe Creek 101 Overpass

- Alternative 3:  Alma  and California Avenue Underpass   (   N. California   (   Louis   (   Oregon Avenue   (   Oregon 101 Overpass

- Alternative 4:  Alma (direct access; no underpass or overpass needed)   (   East Meadow   (   future Adobe Reach Trail   (   Adobe Creek Underpass and future Adobe Creek 101 Overpass

- Alternative 5:  Alma, potential Margarita/Loma Verde Underpass  and Bryan Street Boulevard (   Loma Verde   (   future Sterling Canal Trail   (   Adobe Creek Underpass and future Adobe Creek 101 Overpass

- Alternative 6:  Alma   (   Colorado   (   Cowper   (   east to Greer Park, potential Matadero Creek 101 Underpass and further south to potential Sterling Canal Trail, Adobe Creek Underpass and future Adobe Creek 101 Overpass

The potential alignment alternatives shall be presented to the community for input at subsequent community outreach meetings.

The Consultant will be responsible for outreach to and organizing meetings with the Santa Clara Valley Water District. The preferred Consultant Team will demonstrate a strong history of working cooperatively and successfully with the Santa Clara Valley Water District for the completion of Feasibility Studies for implementing bike/pedestrian routes along District.  The potential Midtown East-West Bike/Pedestrian Route alignments will be focused along the banks of Matadero Creek, parallel routes, and alternative east-west routes.

The Feasibility Study should include an assessment of the demand (i.e., predicted usage) for each alternative, after describing the specific details of each alternative.

The potential alignments will provide a minimum 10- FT paved or unpaved multi-use path for pedestrians and bicyclists. The potential alignments will also include provisions for safe crossing at intersecting roadways including, but not limited to, a new traffic signal at Middlefield Road, a road diet for Middlefield Road, new stop signs and speed bumps at Ross , Louis , Greer, Waverley, and Cowper road crossings, barriers at each crossing to require bicyclists and pedestrians to make two 90-degree turns before entering the roadway, enhanced rapid flashing beacon warning systems that are passively activated by trail users, traffic signal controls, and enhanced roadway markings and signage treatments.  The preferred Consultant Team will demonstrate strong experience in developing creative and proven solutions that integrate trails with public roadways.

As part of the identification of alignment alternatives for the Midtown East-West Bike/Pedestrian Route, the Consultant Team shall take into account the following minimum Design Considerations and include a matrix that rates each alignment against these and other suggested factors:

- Utilities (Above and Below Ground)

- Need for Real Property Acquisition (for temporary and long-term trail alignment), including the private home at Waverley which blocks long-term trail alignment

Provisions for Safe Intersection Crossings , such as a new traffic signal at Middlefield Road, a road diet for Middlefield Road, new stop signs and speed bumps at Ross , Louis , Greer, Waverley, and Cowper road crossings, and barriers at each crossing to force bicyclists and pedestrians to make two 90-degree turns before entering the roadway

- Safety of trail users

- Safety of pedestrians on sidewalks perpendicular to route

- Safety of creek residents, including at night

- Preventing unauthorized trail access at night (between sunset and sunrise)

- Policing the route, especially at night

- Preventing accidental falls into creek and creek drownings

- Walkability

- Bicycle Ride-ability

- Barriers to prevent motorized vehicles(motorcycles and cars) from entering bike/pedestrian path

- Safe Connections to Public Facilities such as Parks and Schools, and connection with existing and planned Bicycle Routes

- Project Mitigations to protect the Quality of Life (crime, safety, privacy, noise, graffiti, litter, traffic congestion) for existing residential properties adjacent to the proposed Midtown East-West Bike/Pedestrian Route alignments

- Property devaluation

- Cost of project implementation, project mitigations (e.g., new traffic signal at Middlefield) and ongoing maintenance (graffiti, litter, creek pollution)

- Cost-benefit analysis

- Flood Protection Functions

- Maintains access to SCVWD’s Maintenance Activities/Operations, while also adding safety railings along creek banks in order to prevent accidental falls into creek

- Enabling access by emergency workers and equipment in the event of accidents or injuries

- Allocation of liability between SCVWD and the City for accidents, injuries, or fatalities along route or in creek

- Costs of increased insurance requirements due to increased liability risks for SCVWD and the City

- Likelihood of funding for and feasibility of constructing Across Barrier Connection solutions at Alma Street and Highway 101 (e.g., construction costs, private home blocking the way, uncertain High Speed Rail Plans)

After presentation of the Midtown East-West Bike/Pedestrian Route Alignment Alternatives to the community, the Consultant Team will work with City staff to identify the two safest, most cost-effective, community-preferred alternatives for inclusion in the Draft Final Feasibility Study for presentation to the Santa Clara Valley Water District for input. Upon successful approval of the Draft Final Feasibility Study by the District, the Consultant will return to present the study to the Parks & Recreation Commission, Planning & Transportation Commission, and the City Council for final approval.

The Feasibility Study should include the following additional elements:

- 10% Design – Plan Line Alignments

- Preliminary Cost Estimates for alignment alternatives, including project implementation, project mitigations (e.g., new traffic signal at Middlefield) and ongoing maintenance (graffiti, litter, creek pollution)

- Alternative Solutions for Safe Crossings where the Midtown East-West Bike/Pedestrian Route will cross existing roadways, such as Waverley Street, Cowper, Middlefield Road, Ross, Louis, and Greer

- Concept drawings for Across Barrier Connection solutions at Alma Street and Highway 101

- Identifying of Probable Impact and Mitigation Alternatives for each of the two preferred alternatives

- Draft and Final Draft reports for City and SCVWD review

If the Feasibility Study results in a recommendation to proceed, the Final Feasibility Study should include at least two most cost-effective,  community-preferred alternatives endorsed by the Santa Clara Valley Water District and Palo Alto City Council for advancing into the Environmental  Analysis Stage.

The City will be responsible for securing community meeting facilities. The Consultant shall be responsible for the preparation of all outreach materials, including media ads to be coordinated for publication by the City, meeting notice flyers for mailing to residents by the City, and community meeting presentations. The

Consultant shall also serve as Scribe at all community meetings and provide the City with Meeting Notes and Action Notes within 5- business days of each meeting.

The Consultant Teams should assume the following Community Outreach Schedule as part of the development of the Midtown East-West Bike/Pedestrian Route Feasibility Study:

- Up to Three Community Outreach Meetings, with at least one meeting in the Midtown neighborhood

- Study Session Parks & Recreation Commission

- Study Session- Santa Clara Valley Water District

- Study Session Planning & Transportation Commission

- Presentation – Parks & Recreation Commission

- Presentation – Planning & Transportation Commission

- Approval – Santa Clara Valley Water District

- Presentation/Approval – Palo Alto City Council

Stage 2 – Environmental Analysis Study

The Environmental Analysis Study shall include the preparation of an appropriate Environmental Assessment Report in compliance with California Environmental Quality Act (CEQA) guidelines and advancement of improvement plans to the 35% stage for the community-preferred alternatives for the Midtown East-West Bike/Pedestrian Route between Alma Street and Highway 101.

The Consultant Team shall advance environmental review of each alternative for presentation to the community so that one preferred alignment can be identified through an extensive community outreach process. Various environmental factors shall be analyzed as part of the Environmental process. If determined that an Environmental Impact Report (EIR) is needed, then analysis should include, at a minimum but not limited to, the following factors:

|   | Aesthetics Biological Resources |  | Agriculture Resources |  | Mandatory Findings of Significance |
| --- | --- | --- | --- | --- | --- |
|  | Hazards & Hazardous Materials |   | Cultural Resources Hydrology/Water |  |  |
|   | Mineral Resources Public Services |  | Quality Noise |  |  |
|  | Utility/Service |  | Recreation |  |  |
|  | Systems |  |  |  |  |

|  | Air Quality |  | Land Use/Planning |  | Transportation/Traffic |
| --- | --- | --- | --- | --- | --- |
|  | Geology/Soils |  | Population/Housing |  |  |

The Consultant Team shall also identify any  permits required from State and Federal Regulatory Agencies (e.g., State Fish & Wildlife, Army Corps of Engineers, etc.).

The Consultant Teams should assume the following Community Outreach Schedule as part of the development of the Midtown East-West Bike/Pedestrian Route Environmental Phase:

  - Up to Three Community Outreach Meetings , with at least one meeting in the Midtown neighborhood

  - Study Session Parks & Recreation Commission

  - Study Session Planning & Transportation Commission

  - Study Session City Council

  - Presentation – Parks & Recreation Commission

  - Presentation – Planning & Transportation Commission

  - Presentation/Approval – Palo Alto City Council

  - Presentation/Approval – Santa Clara Valley Water District

The Environmental Analysis for the preferred Midtown East-West Bike/Pedestrian Route Project shall also include the following elements:

  - 35% Improvement Plans for Midtown East-West Bike/Pedestrian Route segment between Waverly Street and Greer Road

  - Updated project schedule and revised Engineer’s Estimate based on 35% Improvement Plans, including additional phases to Alma Street and Highway 101

The City will be responsible for securing community meeting facilities. The Consultant shall be responsible for the preparation of all outreach materials, including media ads to be coordinated for publication by the City, meeting notice flyers for mailing to residents by the City, and community meeting presentations. The Consultant shall also serve as Scribe at all community meetings and provide the City with Meeting Notes and Action Notes within 5- business days of each meeting.

Stage 3 – Development of Plans, Specifications and Engineer’s Estimates

Upon approval of the Final Environmental Report for the Midtown East-West Bike/Pedestrian Route, the Consultant shall proceed to prepare final plans, specifications, and engineer’s estimates for the construction of the Midtown East-West Bike/Pedestrian Route – Phase 1 segment between Waverley Street and Greer Road.

The improvement plans shall include the following civil details prepared by a Registered Professional Civil Engineer with good standing with the State of California:

  - Cover Sheet

  - Project Notes

  - Project Plan and Profile

  - Demolition Plans

  - Plan Details for Improvements, including but not limited to:

    - Trail Pavement Sections

    - New Residential Fencing

    - Creek Railing Along Length of Trail

    - Flood Protection Plan

    - Stop signs at Ross Road, Louis Road, and Greer Road at crossings

    - Speed bumps on Ross Road, Louis Road, and Greer Road near crossings

    - Barriers to require two 90-degree turns prior to entering the roadway

    - Barriers to restrict access by motorized vehicles

    - Lighting at intersection crossings (if requested by the community)

    - Enhanced Pedestrian Crossings

    - Accessible Pedestrian Ramps

    - Drainage Plans

    - Landscape Improvement Plans

    - Signage & Striping Plans

    - Traffic Signal Improvement Plans, including new traffic signal at Middlefield Road

    - Utility Preservation and Connections

    - Utility Plans

    - Storm Water Pollution Prevention Plan

    - Construction Staging Plan

  - Project Specifications consistent with Palo Alto Standard Specifications and Special Provisions to match the Project Improvement Plan requirements

  - Consultant shall provide 35%, 65%, 95% and 100% Engineer’s Estimates based on improvement plans and comparable bids for similar projects to ensure the project remains within the project budget *

*City may elect to hire an outside Construction Management (CM) firm for Value Engineering and outside PEER review. Consultant shall be expected to work with CM cooperatively.

Consultant shall apply for and complete all forms required from State and Federal Regulatory Agencies needed prior to Construction. The Consultant shall submit detailed schedule based on the improvements plans to the City and should to include the following tasks:

  - Base 35% Plans Revised from Environmental Process

    - Community Outreach Meeting to Identify Landscape/Hardscape and Streetscape palette

    - Study Session with Architectural Review Board for approval of shrub and tree planting palettes and decorative pavement treatments recommended by the Project Landscape Architect and Project Engineer

  - 65% Improvement Plans

    - Final Community Outreach Meeting

  - 95% Check Print Plan Set

    - Presentation of Project to Parks & Recreation Commission

    - Presentation of Project to Planning & Transportation Commission

  - 100% Bid Set

    - City Council Presentation of Final Project

Meetings with City staff for the review of design plans, specifications and construction staging shall be held on a monthly basis, or as needed, and should be included in the fee. The City will be responsible for securing community meeting facilities. The Consultant shall be responsible for the preparation of all outreach materials, including media ads to be coordinated for publication by the City, meeting notice flyers for mailing to residents by the City, and community meeting presentations. The Consultant shall also serve as Scribe at all community meetings and provide the City with Meeting Notes and Action Notes within 5- business days of each meeting.

The City anticipates procurement of an outside Construction Management Firm during this stage to assist the City in reviewing plans prepared by the Consultant and to conduct Value Engineering alternatives to ensure that the project remains on-budget. The Consultant will be required to work with the Consultant Management Firm during the development of the plans.

Stage 4 – Construction on call Support

The Consultant shall be on-call during the Bid Stage and Construction Stages of the project to assist City staff with the following tasks:

      - Responses to technical questions from potential bidders

      - Responses to Contractor Requests for Information (RFI)

      - Review of Contractor submittals

      - Review of potential Contract Change Orders

      - Attendance at project progress meetings

      - Preparation of project record (As Built) drawings